ENTERPRISE E-COMMERCE

MICROSERVICES PLATFORM

15-Day Professional Implementation Guide

Java 21 • Spring Boot 3.5 • Spring Cloud • Apache Kafka • React.js • MySQL • JWT

Version 1.0  |  2026

# Executive Summary

This document provides a comprehensive, day-by-day implementation guide for building a production-grade Enterprise E-Commerce Microservices Platform entirely on a local development machine. It is structured to mirror the internal project documentation used in enterprise software companies to onboard developers and guide architecture decisions.

The platform is built using Java 21, Spring Boot 3.5+, Spring Cloud, Apache Kafka, React.js, and MySQL. The 15-day plan takes a developer from project inception and environment setup through full microservices development, Kafka integration, frontend implementation, integration testing, documentation, and production readiness review.

No cloud, Docker, Kubernetes, or CI/CD tooling is included in this guide. Those topics are addressed in the companion document: Next Phase (Post Day 15).

| Attribute | Value |
| --- | --- |
| Project Name | Enterprise E-Commerce Microservices Platform |
| Duration | 15 Development Days |
| Backend | Java 21, Spring Boot 3.5+, Spring Cloud |
| Frontend | React.js, Redux Toolkit, Material UI |
| Database | MySQL |
| Messaging | Apache Kafka (KRaft mode) |
| Security | JWT, OAuth2 Google Login, BCrypt |
| Deployment Target | Local Machine Only (this guide) |

# Architecture Overview

## High-Level Architecture

The platform follows a microservices architecture where each business domain is an independent deployable service. All external traffic enters through a single API Gateway. Services communicate asynchronously via Apache Kafka and synchronously via REST through the gateway. Service registration and discovery is handled by Netflix Eureka. All configuration is centralized in Spring Cloud Config Server.

ASCII Architecture Diagram:

┌─────────────────────────────────────────────────────────────┐

│                     REACT FRONTEND (5173)                   │

└──────────────────────────┬──────────────────────────────────┘

│ HTTP

┌──────────────────────────▼──────────────────────────────────┐

│              API GATEWAY (8080) - Spring Cloud               │

│         JWT Filter │ Circuit Breaker │ Load Balancer         │

└───┬───────────┬───────────┬───────────┬──────────────┬──────┘

│           │           │           │              │

┌───▼──┐  ┌────▼──┐  ┌────▼──┐  ┌────▼────┐  ┌─────▼────┐

│CUST  │  │PROD   │  │ORDER  │  │PAYMENT  │  │ADMIN     │

│:8081 │  │:8082  │  │:8083  │  │:8086    │  │:8085     │

└──────┘  └───────┘  └──┬────┘  └────┬────┘  └──────────┘

│ Kafka       │ Kafka

┌──────────▼─────────────▼──────────────┐

│        APACHE KAFKA (9092)             │

│  order-created │ payment-completed     │

│  notify-events │ inventory-update      │

└──────────────────────────┬────────────┘

│

┌──────────▼──────────┐

│ NOTIFICATION SERVICE │

│       :8084          │

└─────────────────────┘

INFRASTRUCTURE:

Config Server :8888   Discovery Server (Eureka) :8761

## Service Inventory

| Service | Port | Technology | Responsibility |
| --- | --- | --- | --- |
| config-server | 8888 | Spring Cloud Config | Centralized configuration management |
| discovery-server | 8761 | Netflix Eureka | Service registration and discovery |
| api-gateway | 8080 | Spring Cloud Gateway | Routing, JWT auth, circuit breaking |
| customer-service | 8081 | Spring Boot + MySQL | Registration, login, profile, JWT |
| product-service | 8082 | Spring Boot + MySQL | Product and category CRUD |
| order-service | 8083 | Spring Boot + MySQL | Cart, checkout, order management |
| notification-service | 8084 | Spring Boot + Kafka | Email/SMS notifications |
| admin-service | 8085 | Spring Boot + MySQL | Admin dashboard, reports |
| payment-service | 8086 | Spring Boot + Kafka | Payment processing simulation |

# Database Design Overview

## Schema Summary

| Table | Service | Key Columns |
| --- | --- | --- |
| customers | customer-service | id, first_name, last_name, email, password_hash, role, created_at |
| addresses | customer-service | id, customer_id, street, city, state, zip, country, is_default |
| products | product-service | id, name, description, price, stock_qty, category_id, image_url, active |
| categories | product-service | id, name, slug, parent_id, active |
| orders | order-service | id, customer_id, status, total_amount, tracking_number, created_at |
| order_items | order-service | id, order_id, product_id, quantity, unit_price |
| payments | payment-service | id, order_id, amount, status, provider, transaction_id |
| notifications | notification-service | id, type, recipient, subject, body, sent_at, status |

# Kafka Event Flow

## Topics and Events

| Topic | Producer | Consumer | Payload |
| --- | --- | --- | --- |
| order.created | order-service | payment-service, notification-service | orderId, customerId, amount, items |
| payment.completed | payment-service | order-service, notification-service | orderId, paymentId, status |
| payment.failed | payment-service | order-service, notification-service | orderId, reason |
| notification.send | order/payment-service | notification-service | type, recipient, subject, body |
| inventory.update | order-service | product-service | productId, quantity, operation |

## Event Flow Diagram

Customer places order

│

▼

order-service ──── publishes ────► order.created topic

│

┌────────────────┼───────────────┐

▼                ▼               ▼

payment-service  notification-svc  inventory-svc

│

processes payment

│

▼

publishes payment.completed

│

┌────────┴────────┐

▼                 ▼

order-service    notification-svc

(update status)    (send email)

# Security Architecture

## JWT Authentication Flow

- User sends POST /api/customers/login with email + password

- customer-service validates credentials, generates RS256 JWT

- JWT contains: sub=userId, role=ROLE_USER, exp=24h

- Frontend stores token in memory / localStorage

- All subsequent requests include: Authorization: Bearer <token>

- api-gateway JwtAuthenticationFilterFactory validates token

- On success: X-User-Id and X-User-Role headers forwarded downstream

- Downstream services trust these headers — no re-validation needed

## Security Roles

| Role | Access Level | Services |
| --- | --- | --- |
| ROLE_USER | Own profile, place orders, view own orders | customer, order, product (read) |
| ROLE_ADMIN | Full CRUD on products, categories, all orders, reports | admin, product, order, customer |

DAY 1: Project Planning & Repository Setup

## Objectives

- Perform requirement analysis and define the system scope

- Identify microservices using Domain Driven Design

- Create GitHub repository with proper branch strategy

- Define folder structure and naming conventions

## Functional Requirements

| Module | Requirements |
| --- | --- |
| Customer | Register, Login, Profile management, Address management, JWT authentication |
| Product | CRUD for products and categories, Search, Pagination, Image URL |
| Order | Shopping cart, Checkout, Order tracking, Status management |
| Payment | Payment initiation, Status update, Kafka event publishing |
| Notification | Email on order placed, payment success/failure, registration |
| Admin | Product CRUD, Category management, Order management, Reports |

## Non-Functional Requirements

| Attribute | Target |
| --- | --- |
| Response Time | < 500ms for 95% of requests |
| Availability | 99.9% uptime in production |
| Security | JWT RS256, BCrypt password hashing, HTTPS in production |
| Scalability | Horizontal scaling via Kubernetes (post Day 15) |
| Observability | Spring Actuator, structured logging, health endpoints |

## GitHub Repository Structure

ecommerce-microservices/

├── docs/                    # Architecture diagrams, ADRs

│   ├── architecture/

│   ├── api/

│   └── database/

├── microservices/

│   ├── customer-service/

│   ├── product-service/

│   ├── order-service/

│   ├── notification-service/

│   ├── payment-service/

│   └── admin-service/

├── infrastructure/

│   ├── config-server/

│   ├── discovery-server/

│   └── api-gateway/

├── frontend/

├── scripts/

├── README.md

├── .gitignore

└── Jenkinsfile

## Git Branch Strategy

| Branch | Purpose | Merge Target |
| --- | --- | --- |
| main | Production-ready code only | - |
| develop | Integration branch for all features | main |
| feature/xxx | Individual feature development | develop |
| hotfix/xxx | Critical bug fixes | main + develop |
| release/x.x | Release preparation | main |

## Git Commands — Day 1

git init ecommerce-microservices

cd ecommerce-microservices

git checkout -b develop

git checkout -b feature/day1-project-setup

# create folder structure...

git add .

git commit -m "feat: initial project structure and documentation"

git push origin feature/day1-project-setup

## End-of-Day Checklist

- GitHub repository created and pushed

- Branch strategy documented

- Folder structure scaffolded

- README.md created with project overview

- .gitignore configured for Java/Maven/Node

- Initial commit pushed to develop

DAY 2: Development Environment Setup

## Objectives

- Install and configure all required tools

- Verify all installations

- Configure environment variables

## Required Tools

| Tool | Version | Download | Purpose |
| --- | --- | --- | --- |
| Java JDK | 21 (LTS) | adoptium.net | Backend runtime |
| Maven | 3.9+ | maven.apache.org | Build tool |
| Git | Latest | git-scm.com | Version control |
| IntelliJ IDEA | 2024+ | jetbrains.com | Backend IDE |
| VS Code | Latest | code.visualstudio.com | Frontend IDE |
| MySQL | 8.0+ | dev.mysql.com | Relational database |
| Apache Kafka | 3.7+ (KRaft) | kafka.apache.org | Message broker |
| Node.js | 20 LTS | nodejs.org | Frontend runtime |
| Postman | Latest | postman.com | API testing |

## Verification Commands

java -version          # Expected: openjdk 21.x.x

mvn -version           # Expected: Apache Maven 3.9.x

git --version          # Expected: git version 2.x

node -v                # Expected: v20.x.x

npm -v                 # Expected: 10.x.x

## Environment Variables (Windows)

JAVA_HOME=C:\Program Files\Java\jdk-21

MAVEN_HOME=C:\apache-maven-3.9.x

Path=%JAVA_HOME%\bin;%MAVEN_HOME%\bin;%Path%

## MySQL Setup

-- Create databases for each service

CREATE DATABASE ecommerce_customers;

CREATE DATABASE ecommerce_products;

CREATE DATABASE ecommerce_orders;

CREATE DATABASE ecommerce_payments;

CREATE DATABASE ecommerce_notifications;

CREATE DATABASE ecommerce_admin;

CREATE USER 'ecommerce'@'localhost' IDENTIFIED BY 'ecommerce123';

GRANT ALL PRIVILEGES ON ecommerce_*.* TO 'ecommerce'@'localhost';

FLUSH PRIVILEGES;

## Kafka Setup (KRaft Mode — No Zookeeper)

# Step 1: Generate cluster ID

.\bin\windows\kafka-storage.bat random-uuid

# Step 2: Format storage (use UUID from step 1)

.\bin\windows\kafka-storage.bat format -t <UUID> -c .\config\server.properties

# Step 3: Start Kafka

.\bin\windows\kafka-server-start.bat .\config\server.properties

# Step 4: Verify

netstat -ano | findstr :9092

## Common Errors & Fixes

| Error | Cause | Fix |
| --- | --- | --- |
| JAVA_HOME not set | Env variable missing | Add JAVA_HOME to system environment variables |
| Port 3306 in use | MySQL already running | net stop MySQL80 then restart |
| Kafka FileSystemException | Corrupted log files | Delete D:\tmp\kraft-combined-logs and re-format |
| kraft/server.properties not found | Wrong config path | Use .\config\server.properties (not kraft subfolder in 4.x) |

DAY 3: Infrastructure Services

## Objectives

- Build and configure Config Server

- Build and configure Eureka Discovery Server

- Build and configure API Gateway with JWT filter

## Config Server

### Dependencies (pom.xml)

<dependency>

<groupId>org.springframework.cloud</groupId>

<artifactId>spring-cloud-config-server</artifactId>

</dependency>

<dependency>

<groupId>org.springframework.cloud</groupId>

<artifactId>spring-cloud-starter-bootstrap</artifactId>

</dependency>

### application.yml

server:

port: 8888

spring:

application:

name: config-server

cloud:

config:

server:

native:

search-locations: classpath:/configs

profiles:

active: native

security:

user:

name: config-admin

password: config-secret

### Main Class

@SpringBootApplication

@EnableConfigServer

public class ConfigServerApplication {

public static void main(String[] args) {

SpringApplication.run(ConfigServerApplication.class, args);

}

}

## Discovery Server (Eureka)

### Dependencies

<dependency>

<groupId>org.springframework.cloud</groupId>

<artifactId>spring-cloud-starter-netflix-eureka-server</artifactId>

</dependency>

<dependency>

<groupId>org.springframework.boot</groupId>

<artifactId>spring-boot-starter-security</artifactId>

</dependency>

### SecurityConfig.java — IMPORTANT

Always add default values to @Value annotations to prevent startup failures when Config Server is temporarily unreachable:

@Value("${spring.security.user.name:eureka}")

private String username;

@Value("${spring.security.user.password:eureka-secret}")

private String password;

## API Gateway

### JWT Filter Key Lesson

The JwtAuthenticationFilterFactory must have a default value for the public key path to avoid startup failures:

@Value("${spring.security.jwt.public-key-path:classpath:keys/public.pem}")

private Resource publicKeyResource;

### Routing Configuration (api-gateway.yml)

spring:

cloud:

gateway:

routes:

- id: customer-service-public

uri: lb://customer-service

predicates:

- Path=/api/customers/register, /api/customers/login

- id: customer-service-protected

uri: lb://customer-service

predicates:

- Path=/api/customers/**

filters:

- JwtAuthentication

## Startup Order

| Step | Service | Port | Wait For |
| --- | --- | --- | --- |
| 1 | config-server | 8888 | http://localhost:8888/actuator/health = UP |
| 2 | discovery-server | 8761 | http://localhost:8761 Eureka dashboard loads |
| 3 | api-gateway | 8080 | Registered in Eureka |
| 4 | All other services | 8081-8086 | Each shows UP in Eureka dashboard |

## Hosts File Configuration (Windows Local Dev)

Since services reference each other by hostname (e.g. config-server, discovery-server), add these entries to C:\Windows\System32\drivers\etc\hosts as Administrator:

127.0.0.1   config-server

127.0.0.1   discovery-server

127.0.0.1   kafka

127.0.0.1   mysql

127.0.0.1   mongodb

127.0.0.1   redis

DAY 4: Product Service

## Objectives

- Implement full CRUD for products and categories

- Implement validation, exception handling, and pagination

- Expose REST APIs consumed by frontend and admin service

## Folder Structure

product-service/

├── src/main/java/com/ecommerce/product/

│   ├── ProductServiceApplication.java

│   ├── controller/

│   │   ├── ProductController.java

│   │   └── CategoryController.java

│   ├── service/

│   │   ├── ProductService.java

│   │   └── CategoryService.java

│   ├── repository/

│   │   ├── ProductRepository.java

│   │   └── CategoryRepository.java

│   ├── entity/

│   │   ├── Product.java

│   │   └── Category.java

│   ├── dto/

│   │   ├── ProductRequest.java

│   │   ├── ProductResponse.java

│   │   └── CategoryRequest.java

│   └── exception/

│       ├── GlobalExceptionHandler.java

│       └── ProductNotFoundException.java

└── src/main/resources/

└── application.yml

## Product Entity

@Entity

@Table(name = "products")

public class Product {

@Id @GeneratedValue(strategy = GenerationType.IDENTITY)

private Long id;

@NotBlank private String name;

@Column(columnDefinition = "TEXT")

private String description;

@DecimalMin("0.01") private BigDecimal price;

@Min(0) private Integer stockQuantity;

@ManyToOne @JoinColumn(name = "category_id")

private Category category;

private String imageUrl;

private boolean active = true;

@CreationTimestamp private LocalDateTime createdAt;

@UpdateTimestamp private LocalDateTime updatedAt;

}

## REST APIs

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/products | Public | List products with pagination and filtering |
| GET | /api/products/{id} | Public | Get product by ID |
| POST | /api/products | ADMIN | Create new product |
| PUT | /api/products/{id} | ADMIN | Update product |
| DELETE | /api/products/{id} | ADMIN | Soft delete product |
| GET | /api/categories | Public | List all categories |
| POST | /api/categories | ADMIN | Create category |

## Global Exception Handler

@RestControllerAdvice

public class GlobalExceptionHandler {

@ExceptionHandler(ProductNotFoundException.class)

public ResponseEntity<ErrorResponse> handleNotFound(ProductNotFoundException ex) {

return ResponseEntity.status(HttpStatus.NOT_FOUND)

.body(new ErrorResponse(ex.getMessage(), 404));

}

@ExceptionHandler(MethodArgumentNotValidException.class)

public ResponseEntity<ErrorResponse> handleValidation(MethodArgumentNotValidException ex) {

String msg = ex.getBindingResult().getFieldErrors()

.stream().map(FieldError::getDefaultMessage)

.collect(Collectors.joining(", "));

return ResponseEntity.status(HttpStatus.BAD_REQUEST)

.body(new ErrorResponse(msg, 400));

}

}

DAY 5: Customer Service

## Objectives

- Implement customer registration and login

- Generate RS256 JWT on successful login

- Implement profile and address management

- Password encryption with BCrypt

## JWT Generation (RS256)

### Generate RSA Key Pair

# Generate private key

openssl genrsa -out private.pem 2048

# Extract public key

openssl rsa -in private.pem -pubout -out public.pem

# Place in:

# customer-service/src/main/resources/keys/private.pem

# api-gateway/src/main/resources/keys/public.pem

### JWT Service

@Service

public class JwtService {

@Value("${jwt.private-key-path:classpath:keys/private.pem}")

private Resource privateKeyResource;

public String generateToken(Customer customer) {

return Jwts.builder()

.subject(String.valueOf(customer.getId()))

.claim("role", customer.getRole())

.claim("email", customer.getEmail())

.issuedAt(new Date())

.expiration(new Date(System.currentTimeMillis() + 86400000))

.signWith(loadPrivateKey(), Jwts.SIG.RS256)

.compact();

}

}

## REST APIs

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/customers/register | Public | Register new customer |
| POST | /api/customers/login | Public | Login, returns JWT |
| GET | /api/customers/profile | USER | Get own profile |
| PUT | /api/customers/profile | USER | Update profile |
| POST | /api/customers/addresses | USER | Add address |
| GET | /api/customers/addresses | USER | List addresses |
| DELETE | /api/customers/addresses/{id} | USER | Delete address |

DAY 6: Security Implementation

## Objectives

- Implement Spring Security with JWT in API Gateway

- Implement role-based access control

- Configure OAuth2 Google Login

- Test all security scenarios

## Security Flow

Public Routes (no JWT):

POST /api/customers/register

POST /api/customers/login

GET  /api/products/**  (GET only)

Protected Routes (JWT required):

ALL  /api/customers/**  (non-public)

ALL  /api/orders/**

ALL  /api/payments/**

Admin Routes (JWT + ROLE_ADMIN):

ALL  /api/admin/**

POST /api/products/**

PUT  /api/products/**

DELETE /api/products/**

## OAuth2 Google Login

# application.yml

spring:

security:

oauth2:

client:

registration:

google:

client-id: ${GOOGLE_CLIENT_ID}

client-secret: ${GOOGLE_CLIENT_SECRET}

scope: openid,profile,email

## Security Testing Scenarios

| Scenario | Expected Result |
| --- | --- |
| POST /api/customers/login with valid credentials | 200 OK with JWT token |
| GET /api/customers/profile without token | 401 Unauthorized |
| GET /api/customers/profile with valid token | 200 OK with profile data |
| POST /api/products with USER role token | 403 Forbidden |
| POST /api/products with ADMIN role token | 201 Created |
| Any request with expired token | 401 Unauthorized |

DAY 7: Order Service

## Objectives

- Implement shopping cart management

- Implement checkout and order creation

- Publish order.created event to Kafka

- Implement order status management

## Order Status State Machine

PENDING ──► CONFIRMED ──► PROCESSING ──► SHIPPED ──► DELIVERED

│                                                      │

└──► CANCELLED ◄──────────────────────────────────────┘

▲

PAYMENT_FAILED

## Kafka Event Publishing

@Service

public class OrderEventPublisher {

@Autowired

private KafkaTemplate<String, OrderCreatedEvent> kafkaTemplate;

public void publishOrderCreated(Order order) {

OrderCreatedEvent event = OrderCreatedEvent.builder()

.orderId(order.getId())

.customerId(order.getCustomerId())

.totalAmount(order.getTotalAmount())

.items(mapItems(order.getItems()))

.timestamp(Instant.now())

.build();

kafkaTemplate.send("order.created", event);

log.info("Published order.created for orderId: {}", order.getId());

}

}

## REST APIs

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/orders | USER | Place new order |
| GET | /api/orders | USER | List own orders |
| GET | /api/orders/{id} | USER | Get order details |
| PUT | /api/orders/{id}/cancel | USER | Cancel order |
| GET | /api/orders/admin/all | ADMIN | List all orders |
| PUT | /api/orders/admin/{id}/status | ADMIN | Update order status |

DAY 8: Kafka Integration

## Objectives

- Configure Kafka producers and consumers in all services

- Implement Dead Letter Queue for failed messages

- Test all event flows end-to-end

## Kafka Configuration

spring:

kafka:

bootstrap-servers: localhost:9092   # Use localhost for local dev

producer:

key-serializer: org.apache.kafka.common.serialization.StringSerializer

value-serializer: org.springframework.kafka.support.serializer.JsonSerializer

consumer:

group-id: ${spring.application.name}

auto-offset-reset: earliest

key-deserializer: org.apache.kafka.common.serialization.StringDeserializer

value-deserializer: org.springframework.kafka.support.serializer.JsonDeserializer

properties:

spring.json.trusted.packages: "com.ecommerce.*"

## Dead Letter Queue Configuration

@Bean

public DefaultErrorHandler errorHandler(KafkaTemplate<String, Object> template) {

DeadLetterPublishingRecoverer recoverer =

new DeadLetterPublishingRecoverer(template);

return new DefaultErrorHandler(recoverer,

new FixedBackOff(1000L, 3));  // 3 retries, 1s interval

}

## Topics to Create

# Create topics manually (Kafka auto-creates in dev but explicit is better)

.\bin\windows\kafka-topics.bat --create --topic order.created \

--bootstrap-server localhost:9092 --partitions 3 --replication-factor 1

.\bin\windows\kafka-topics.bat --create --topic payment.completed \

--bootstrap-server localhost:9092 --partitions 3 --replication-factor 1

.\bin\windows\kafka-topics.bat --create --topic notification.send \

--bootstrap-server localhost:9092 --partitions 1 --replication-factor 1

DAY 9: Notification Service

## Objectives

- Implement Kafka consumers for all notification events

- Implement email sending via JavaMailSender

- Create notification templates

- Store notification history in database

## Kafka Consumer

@Service

@Slf4j

public class OrderNotificationConsumer {

@KafkaListener(topics = "order.created", groupId = "notification-service")

public void handleOrderCreated(OrderCreatedEvent event) {

log.info("Received order.created event for orderId: {}", event.getOrderId());

emailService.sendOrderConfirmation(event);

notificationRepository.save(buildRecord(event, "ORDER_CONFIRMATION"));

}

@KafkaListener(topics = "payment.completed", groupId = "notification-service")

public void handlePaymentCompleted(PaymentCompletedEvent event) {

emailService.sendPaymentConfirmation(event);

}

}

## Email Configuration

spring:

mail:

host: smtp.gmail.com

port: 587

username: ${MAIL_USERNAME}

password: ${MAIL_PASSWORD}

properties:

mail.smtp.auth: true

mail.smtp.starttls.enable: true

DAY 10: Admin Service

## Objectives

- Implement admin-only product and category management

- Implement order management and status updates

- Implement analytics and reports

- Implement Excel export

## Admin APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/admin/dashboard | Summary stats: orders, revenue, customers |
| GET | /api/admin/products | All products with pagination, search, filter |
| POST | /api/admin/products | Create product |
| PUT | /api/admin/products/{id} | Update product |
| DELETE | /api/admin/products/{id} | Soft delete product |
| GET | /api/admin/orders | All orders with filters |
| PUT | /api/admin/orders/{id}/status | Update order status |
| GET | /api/admin/reports/sales | Sales report by date range |
| GET | /api/admin/reports/export | Export orders to Excel |

## Excel Export with Apache POI

<dependency>

<groupId>org.apache.poi</groupId>

<artifactId>poi-ooxml</artifactId>

<version>5.2.5</version>

</dependency>

DAY 11: React Frontend

## Objectives

- Create React application with Vite

- Implement all pages: Home, Products, Cart, Checkout, Orders, Profile, Admin

- Integrate with API Gateway via Axios

- Implement Redux Toolkit for state management

## Project Setup

npm create vite@latest frontend -- --template react

cd frontend

npm install @mui/material @emotion/react @emotion/styled

npm install @reduxjs/toolkit react-redux

npm install axios react-router-dom

npm run dev

## Folder Structure

frontend/src/

├── api/               # Axios instances and API calls

├── components/        # Reusable UI components

│   ├── Navbar.jsx

│   ├── ProductCard.jsx

│   └── CartItem.jsx

├── pages/

│   ├── Home.jsx

│   ├── Products.jsx

│   ├── ProductDetail.jsx

│   ├── Cart.jsx

│   ├── Checkout.jsx

│   ├── Orders.jsx

│   ├── Profile.jsx

│   ├── Login.jsx

│   ├── Register.jsx

│   └── admin/

│       ├── Dashboard.jsx

│       ├── ProductManagement.jsx

│       └── OrderManagement.jsx

├── store/

│   ├── index.js

│   ├── authSlice.js

│   ├── cartSlice.js

│   └── productSlice.js

└── App.jsx

## Axios Configuration

// src/api/axiosConfig.js

const api = axios.create({

baseURL: import.meta.env.VITE_API_BASE_URL || 'http://localhost:8080',

});

api.interceptors.request.use(config => {

const token = localStorage.getItem('token');

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

## .env Configuration

VITE_API_BASE_URL=http://localhost:8080

DAY 12: Integration & End-to-End Testing

## Objectives

- Connect all microservices with the frontend

- Perform end-to-end user journey testing

- Debug integration issues

## Integration Checklist

| Flow | Services Involved | Test |
| --- | --- | --- |
| User Registration | Frontend → Gateway → customer-service → MySQL | Register and receive 201 |
| User Login | Frontend → Gateway → customer-service | Login and receive JWT |
| Browse Products | Frontend → Gateway → product-service | Products load on home page |
| Place Order | Frontend → Gateway → order-service → Kafka → payment-service | Order created, payment processed |
| Email Notification | Kafka → notification-service → SMTP | Email received after order |
| Admin Dashboard | Frontend → Gateway → admin-service | Dashboard loads with stats |

## Common Integration Issues

| Issue | Cause | Fix |
| --- | --- | --- |
| CORS errors in browser | Gateway not configured for frontend origin | Add http://localhost:5173 to CORS allowed origins |
| 401 on all requests | JWT not sent or expired | Check Authorization header in Network tab |
| Service not found in Eureka | Service hostname can't resolve | Add to Windows hosts file |
| Kafka consumer not receiving | bootstrap-servers pointing to Docker hostname | Set bootstrap-servers: localhost:9092 |
| 404 on API calls | Frontend calling wrong base URL | Set VITE_API_BASE_URL=http://localhost:8080 |

DAY 13: Testing Strategy

## Objectives

- Write unit tests for service layer

- Write integration tests for repositories

- Create Postman collection for all APIs

- Execute manual testing checklist

## Unit Testing with JUnit 5 + Mockito

@ExtendWith(MockitoExtension.class)

class ProductServiceTest {

@Mock

private ProductRepository productRepository;

@InjectMocks

private ProductService productService;

@Test

void shouldCreateProductSuccessfully() {

// Arrange

ProductRequest request = new ProductRequest("Laptop", "Gaming laptop", new BigDecimal("999.99"), 10, 1L);

Product product = new Product();

when(productRepository.save(any())).thenReturn(product);

// Act

ProductResponse response = productService.createProduct(request);

// Assert

assertNotNull(response);

verify(productRepository, times(1)).save(any());

}

}

## Integration Testing

@SpringBootTest

@AutoConfigureMockMvc

class ProductControllerIntegrationTest {

@Autowired

private MockMvc mockMvc;

@Test

void shouldReturnProductList() throws Exception {

mockMvc.perform(get("/api/products")

.contentType(MediaType.APPLICATION_JSON))

.andExpect(status().isOk())

.andExpect(jsonPath("$.content").isArray());

}

}

## Postman Collection Structure

| Folder | Requests |
| --- | --- |
| Auth | Register, Login, Get Profile |
| Products | List, Get by ID, Create, Update, Delete |
| Categories | List, Create |
| Orders | Place Order, List Orders, Get Order, Cancel |
| Admin | Dashboard, All Orders, Update Status, Export |

DAY 14: Documentation

## Objectives

- Create professional README.md

- Document all APIs

- Create architecture and sequence diagrams

- Write developer and user guides

## README.md Structure

# Enterprise E-Commerce Microservices Platform

## Table of Contents

1. Overview

2. Architecture

3. Prerequisites

4. Quick Start

5. Service Documentation

6. API Reference

7. Configuration

8. Testing

9. Troubleshooting

## Sequence Diagrams

### Login Flow

User        Frontend      Gateway       CustomerService    Database

│             │             │                │               │

│──POST /login►│             │                │               │

│             │──POST /login►│                │               │

│             │             │──POST /login───►│               │

│             │             │                │──SELECT ──────►│

│             │             │                │◄── customer ───│

│             │             │                │──generateJWT()  │

│             │             │◄── 200 + JWT ──│               │

│             │◄─ 200 + JWT─│                │               │

│◄── JWT ─────│             │                │               │

## API Documentation Template

| Field | Value |
| --- | --- |
| Endpoint | POST /api/customers/login |
| Auth | None (public) |
| Request Body | { email: string, password: string } |
| Response 200 | { token: string, customerId: long, role: string } |
| Response 401 | { error: "Invalid credentials" } |
| Response 400 | { error: "Validation error messages" } |

DAY 15: Production Readiness Review

## Objectives

- Code review and refactoring

- Security checklist completion

- Performance optimization

- Final GitHub repository review and version tagging

## Security Checklist

| Item | Status | Notes |
| --- | --- | --- |
| Passwords hashed with BCrypt | Required | Never store plain text passwords |
| JWT uses RS256 (not HS256) | Required | Asymmetric keys are more secure |
| JWT expiry configured | Required | 24h for access token |
| HTTPS in production | Post Day 15 | Use SSL termination at load balancer |
| SQL injection prevention | Required | Use JPA parameterized queries only |
| CORS properly configured | Required | Only allow known frontend origins |
| Sensitive config in env vars | Required | Never hardcode secrets in code |
| Actuator endpoints secured | Required | Only expose health and info publicly |

## Performance Checklist

| Item | Implementation |
| --- | --- |
| Database indexing | Add indexes on foreign keys and frequently queried columns |
| Pagination | All list endpoints must support page and size parameters |
| N+1 query prevention | Use @EntityGraph or JOIN FETCH in repositories |
| Response caching | Cache product list with @Cacheable and Redis (post Day 15) |
| Connection pooling | HikariCP is Spring Boot default — verify pool size settings |

## Final Git Commands

git checkout develop

git merge feature/day15-production-readiness

git checkout main

git merge develop

git tag -a v1.0.0 -m "Release v1.0.0 - Local Development Complete"

git push origin main --tags

## Project Demo Checklist

- All 9 services start successfully

- Eureka dashboard shows all services as UP

- Frontend loads at localhost:5173

- User can register, login, browse products

- User can add to cart and place order

- Email notification received after order

- Admin can manage products and orders

- All Postman tests passing

- No critical errors in any service logs

# Troubleshooting Guide

| Error | Cause | Solution |
| --- | --- | --- |
| Could not resolve placeholder 'spring.security.user.name' | Config Server unreachable at startup | Add default: @Value("${prop:default}") and add hosts file entry |
| Cannot execute request on any known server | Eureka hostname not resolving | Add discovery-server to Windows hosts file |
| No resolvable bootstrap urls given in bootstrap.servers | Kafka hostname not resolving | Add kafka to hosts file or set bootstrap-servers: localhost:9092 |
| FileSystemException in Kafka | Corrupted KRaft log files | Delete D:\tmp\kraft-combined-logs and re-format storage |
| 404 on frontend API calls | api-gateway not running or wrong base URL | Start api-gateway, set VITE_API_BASE_URL=http://localhost:8080 |
| EMERGENCY message in Eureka | Renewals less than threshold | Normal when few services registered, disappears as services start |
| BeanCreationException on @Value | Missing default value in annotation | Add :defaultValue syntax: @Value("${prop:default}") |
| Port already in use | Previous service still running | Use netstat -ano ¦ findstr :PORT and taskkill /PID /F |

# Next Phase (Post Day 15)

With the application fully developed and tested locally, it is ready for the next phase of the engineering lifecycle. The following topics are NOT covered in this document and will be addressed in a dedicated companion guide.

| Phase | Technology | Purpose |
| --- | --- | --- |
| Containerization | Docker | Package each service as a Docker image |
| Local Orchestration | Docker Compose | Run all services with a single command |
| CI/CD Pipeline | Jenkins | Automated build, test, and deploy on every commit |
| Container Orchestration | Kubernetes | Production-grade scaling and self-healing |
| Package Management | Helm Charts | Kubernetes deployment templates |
| Cloud Deployment | AWS EKS, ECR, RDS | Deploy to managed cloud infrastructure |
| Monitoring | Prometheus + Grafana | Metrics dashboards and alerting |
| Centralized Logging | ELK Stack | Aggregate logs from all services |
| Service Mesh | Istio | Advanced traffic management and mTLS |

The application architecture has been designed from Day 1 with these future phases in mind. Every service is stateless, configuration-externalized, and health-endpoint enabled — making containerization and cloud deployment straightforward.

# Best Practices Summary

## Code

- Always add default values to @Value annotations

- Use DTOs for all request/response payloads — never expose entities directly

- Implement GlobalExceptionHandler in every service

- Use @Slf4j for logging — never use System.out.println

- Validate all inputs with @Valid and Bean Validation annotations

## Database

- Use Flyway or Liquibase for schema migrations in production

- Always index foreign keys and frequently queried columns

- Use soft deletes (active flag) instead of hard deletes for audit trails

- Never store sensitive data in plain text

## Kafka

- Always use a consumer group ID matching the service name

- Implement Dead Letter Queues for all consumers

- Use specific topic names (order.created not just orders)

- Set trusted packages for JSON deserializer explicitly

## Security

- Use RS256 (asymmetric) for JWT — not HS256 (symmetric)

- Keep private key in customer-service only; share public key with gateway

- Store secrets as environment variables or in Vault — never in Git

- Set short JWT expiry (24h) and implement refresh token flow

## Local Development

- Always start services in order: Config → Eureka → Gateway → others

- Add all service hostnames to Windows hosts file for local dev

- Use mvn spring-boot:run from source rather than running JARs directly

- Keep a single PowerShell script to kill all service ports at once